# Project Proposal

# Enterprise RAG Chatbot for University of the Cumberlands

University of the Cumberlands


Team Members:
Mounica Dayana (Product Manager)
Eswari Ankitha Datla (Backend Developer)
Rajesh Makala (Frontend Developer)
Sandeep Bagam (Data Scientist)

Date: July 24 2026

# Table of Contents

1. Team Composition and Member Roles

2. Domain and Corpus Plan

3. Technology Stack

4. System Architecture

5. Chunking and Re-Chunk Plan

6. Grounding and Refusal Design

7. Data Flow Description

8. Evaluation Plan

9. Key Risks, Challenges, and Mitigation Strategies

10. Ethics & Risk Assessment

11. GitHub Repository

12. References

# 1. Team Composition and Member Roles

| Member | Role | Responsibilities |
| --- | --- | --- |
| Mounica Dayana | Product Manager | Requirements gathering, PRD creation, sprint planning, feature prioritization, stakeholder communication, presentation |
| Eswari Ankitha Datla | Developer (Backend) | Web scraping, data extraction, RAG pipeline, API development, vector database integration |
| Rajesh Makala | Developer (Frontend) | Chat interface, Streamlit application, session management, deployment, UI/UX |
| Sandeep Bagam | Data Scientist | Data cleaning, chunking, embedding generation, evaluation (Accuracy, Precision, Recall, F1), experimentation |

# 2. Domain and Corpus Plan

## Domain

University Admissions and Student Information System — a comprehensive Q&A chatbot serving current students, prospective students, parents, alumni, and faculty/staff of the University of the Cumberlands.

## Source Website

University of the Cumberlands Official Website: https://www.ucumberlands.edu/

## Estimated and Actual Page Count

The university sitemap contains 2,063 URLs. Our scraper successfully extracted 2,062 pages (99.95% coverage). The corpus spans:

Academics: 165 pages (programs, certificates, courses, requirements)

Faculty/Staff Directory: 687 pages (individual profiles with contact info)

News: 496 pages (university announcements and press releases)

Blog: 480 pages (educational content, career advice, program insights)

Student Stories: 107 pages (testimonials and success stories)

Student Life: 50 pages (campus guide, residence, athletics, organizations)

Admissions: 18 pages (requirements, deadlines, international students)

Tuition & Aid: 11 pages (costs, financial aid, scholarships)

Alumni: 7 pages (events, board, giving)

About: 7 pages (mission, history, leadership)

## PDFs and Tables Confirmation

The corpus contains sufficient structured content:

Tables: Present across tuition/fee pages, program requirement pages, academic calendars, and course listings. Each program page contains structured tables with credit hours, costs, and admission requirements.

PDFs: The site links to PDF documents for writing resources (APA guides, style guides), academic catalogs, and official forms. These are referenced in extracted link metadata for downstream processing.

Structured Data: Faculty directory pages contain structured contact information (phone, email, office location), and program pages have structured stats (median salary, growth rate, credit hours).

# 3. Chosen Technology Stack

| Component | Technology | Rationale |
| --- | --- | --- |
| Extraction Library | BeautifulSoup4 + lxml | Robust HTML parsing with XPath support; handles malformed markup gracefully |
| Embedding Model | Amazon Titan Embed Text v2 (1,024 dim) | Native AWS integration, optimized for retrieval tasks, cost-effective at scale |
| Vector Store | ChromaDB (persistent) | Lightweight, no infrastructure overhead, supports metadata filtering and cosine similarity |
| Retriever Mode | Dense retrieval (cosine similarity) + metadata filtering | Semantic search captures meaning beyond keywords; metadata filters narrow by category |
| Reranker | Cross-encoder reranking via Bedrock Claude (LLM-based) | Reranks top-k candidates using the LLM to score relevance before final generation |
| Generation LLM | AWS Bedrock — Claude Sonnet | Strong instruction-following, citation capability, low hallucination rate |
| Frontend | Streamlit | Rapid prototyping, built-in session state, easy deployment |
| Orchestration | Python 3.11 | Ecosystem compatibility with all chosen libraries |

# 4. System Architecture

## Pipeline Stages

The system architecture consists of the following stages connected in sequence:

[1] Scrape → [2] Extraction → [3] Chunking → [4] Embedding → [5] Vector DB → [6] Retrieval → [7] Reranking → [8] Generation → [9] Chat Interface

## Stage Descriptions

Stage 1 — Scrape: Sitemap-based crawler fetches all 2,063 URLs from ucumberlands.edu/sitemap.xml at configurable delay (100ms). Handles SSL issues, retries with exponential backoff, and skips non-HTML content (PDFs, images, CSS, JS).

Stage 2 — Extraction: BeautifulSoup parses raw HTML into structured JSON: title, meta_description, headings (h1-h6), paragraphs, links, tables, breadcrumbs. Content is extracted from the <main> element to exclude navigation/footer noise.

Stage 3 — Chunking: Section-aware splitter divides pages by heading boundaries. Each chunk is 50-1,500 characters, split at sentence boundaries. Context prefix (title + section heading) is prepended for retrieval quality.

Stage 4 — Embedding: Amazon Titan Embed Text v2 generates 1,024-dimensional dense vectors for each chunk. Batch processing with error handling and individual retry on failure.

Stage 5 — Vector Database: ChromaDB stores embeddings with hierarchical metadata: {url, title, category, path_hierarchy, section, chunk_index}. Uses cosine similarity metric (HNSW index).

Stage 6 — Retrieval: User query is embedded with the same Titan model. Top-k (k=10) chunks retrieved via cosine similarity. Optional metadata filtering narrows results by category.

Stage 7 — Reranking: Retrieved chunks are reranked by the LLM scoring each chunk's relevance to the query on a 1-5 scale. Top 3-5 chunks proceed to generation.

Stage 8 — Generation: AWS Bedrock Claude receives the user query + reranked context chunks in a structured prompt. Generates a grounded answer with inline citations [Source: URL].

Stage 9 — Chat Interface: Streamlit app with session history, source display panel, and feedback mechanism. Maintains conversation context for follow-up questions.

# 5. Chunking and Re-Chunk Plan

## Two Strategies to Compare

Strategy A — Heading-Based Chunking (Primary): Split pages at heading boundaries (h1-h6). Each section between two headings becomes a chunk. Large sections (>1,500 chars) are further split at sentence boundaries. This preserves the logical structure of pages.

Strategy B — Sliding Window with Overlap: Fixed-size chunks of 800 characters with 200-character overlap. This ensures no information falls at chunk boundaries and provides uniform chunk sizes for more predictable retrieval behavior.

## Chunk ID Scheme

Each chunk is assigned a deterministic ID based on its source:

Format: {url_hash}_{section_index}_{chunk_index}

Example: a3f8b2c1_03_01 (page hash, 3rd section, 1st sub-chunk)

This scheme ensures chunks are traceable to their source page and section, and enables targeted updates.

## Re-Chunking Without Re-Crawling

Our design supports re-chunking from the stored JSON files without re-scraping:

Scraped data is persisted as JSON files (one per page) in a hierarchical directory structure matching the URL path

Re-chunking reads from these JSON files, not from the live website

The chunk ID scheme uses url_hash as a prefix — when re-chunking, all chunks with a given url_hash are deleted from ChromaDB before inserting the new chunks

This prevents orphaned/stale chunks: the vector store never contains chunks from two different chunking strategies for the same page

A version field in metadata tracks which chunking strategy produced each chunk

# 6. Grounding and Refusal Design

## Citation Mechanism

Every factual claim in the chatbot's response must be grounded in retrieved context:

Each response includes inline citations in the format [Source: page_title](URL)

The generation prompt explicitly instructs the LLM: "Cite the source URL for every factual claim. Do not make claims that are not supported by the provided context."

A "Sources" section at the end of each response lists all referenced pages with clickable URLs

The metadata.url field from ChromaDB provides the direct link back to the original page

## Insufficient Context Detection and Refusal

The system detects and handles cases where retrieved context is insufficient:

Relevance threshold: If the top retrieved chunk has a cosine similarity score below 0.3, the system triggers a "low confidence" path

LLM self-assessment: The generation prompt includes the instruction: "If the provided context does not contain enough information to answer the question, say so explicitly rather than guessing"

Refusal template: "I don't have enough information from the University of the Cumberlands website to answer this question. You may want to contact [relevant department] at [phone/email] or visit [suggested URL]."

Out-of-domain detection: Questions clearly unrelated to the university (e.g., "What is the weather in Tokyo?") are detected via category metadata absence and receive a polite redirect

Hallucination guard: Post-generation check verifies that cited URLs actually exist in the retrieved chunks — if not, the citation is removed

# 7. Data Flow Description

The following describes how a user query moves through the system from input to cited answer or refusal:

User Input: User types a question in the Streamlit chat interface, e.g., "What are the admission requirements for the AI certificate?"

Query Embedding: The question is sent to Amazon Titan Embed Text v2, producing a 1,024-dim vector representation

Retrieval: ChromaDB performs cosine similarity search against ~15,000 stored chunks. Top-10 results are returned with their metadata and similarity scores

Relevance Check: If the highest similarity score < 0.3, the system skips to the refusal path. Otherwise, it proceeds to reranking

Reranking: The top-10 chunks are sent to Claude with the original question. Claude scores each for relevance (1-5). Top 3-5 scoring chunks are selected

Context Assembly: Selected chunks are formatted into a structured context block with their source URLs and section headings

Generation: Claude receives: system prompt (grounding rules) + conversation history + assembled context + user question. It generates a cited answer

Post-Processing: Response is checked for citation validity. Source URLs panel is populated. Response is rendered in the chat interface

Refusal Path (if triggered): System generates a refusal message acknowledging the limitation, suggests relevant contacts or pages if category metadata provides hints

# 8. Evaluation Plan

## Golden Set Categories

We will construct a golden evaluation set of 100 questions across these categories:

Admission & Application (20 questions) — requirements, deadlines, international process

Academic Programs (20 questions) — courses, certificates, degree requirements, credit hours

Tuition & Financial Aid (15 questions) — costs, scholarships, payment plans

Student Life (15 questions) — housing, dining, organizations, athletics

Faculty & Staff (10 questions) — directory lookups, contact information, office hours

General/About (10 questions) — history, mission, location, accreditation

Out-of-Domain (10 questions) — should trigger refusal/redirect

## Dev/Test Split

The golden set is split 60/40:

Development set (60 questions): Used for iterating on prompts, chunking strategies, and retrieval parameters

Test set (40 questions): Held out for final evaluation, never used during development

## Metrics and Baselines

| Baseline | Description | Expected Performance |
| --- | --- | --- |
| B0 — No retrieval | LLM answers from parametric knowledge only (no RAG) | Low accuracy, no citations |
| B1 — Naive chunking | Fixed 500-char chunks, no metadata, basic retrieval | Moderate accuracy, poor context |
| B2 — Our System (Strategy A) | Heading-based chunking + metadata + reranking | High accuracy, good citations |
| B3 — Our System (Strategy B) | Sliding window + metadata + reranking | Comparison point for chunking |

Metrics reported for each baseline:

Retrieval Precision@5 — fraction of top-5 retrieved chunks that are relevant

Retrieval Recall@10 — fraction of relevant chunks captured in top-10

Answer Accuracy — human-judged correctness of the final response (binary)

Faithfulness — percentage of claims in the answer that are supported by retrieved context

Citation Accuracy — percentage of cited URLs that actually contain the supporting information

Refusal Appropriateness — correctly refuses out-of-domain or unanswerable questions

# 9. Key Risks, Technical Challenges, and Mitigation Strategies

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Website structure changes | Scraper breaks, stale data | Modular scraper with configurable selectors; sitemap-based approach is resilient to layout changes |
| Bedrock API rate limits | Ingestion slowdown | Batch processing with exponential backoff; embedding caching to avoid re-computation |
| Hallucination in responses | Incorrect information given to students | Strict grounding prompt, citation requirement, low-confidence refusal, post-generation validation |
| Large corpus embedding cost | ~15,000 chunks × Titan pricing | One-time ingestion cost (~$2-5); re-embedding only on content changes, not on re-chunking strategy changes |
| Chunk boundary information loss | Answers miss context split across chunks | Overlap strategy (Strategy B) as comparison; context enrichment with title/section prefix |
| ChromaDB scalability | Performance at 15k+ documents | ChromaDB handles 100k+ documents efficiently with HNSW; can migrate to Pinecone/Weaviate if needed |

# 10. Ethics & Risk Assessment

## Crawl Etiquette Policy

Configurable request delay (100ms minimum) to avoid overloading the university server

User-Agent header clearly identifies the bot: "UCumberlandsRAGBot/1.0 (Educational Research Project)"

Respects robots.txt directives (the university site does not block crawlers)

Sitemap-based crawling avoids aggressive link-following that could stress the server

Scraping only publicly accessible pages — no login-protected content

Data used solely for educational/academic purposes within this course project

## PII/PHI Exclusion Rules

Faculty/staff contact information (email, phone, office) is retained as it is intentionally published by the university for public contact purposes

Student personal information is never collected — the scraper only accesses public-facing pages

No login-gated pages are accessed (no student records, grades, or private data)

Email addresses in scraped content are obfuscated in the original HTML (e.g., "[at]" format) and stored as-is

The chatbot will not store or log user queries containing personal information

No health information (PHI) exists on the public university website

## Top Ethical Risks and Mitigations

| Ethical Risk | Concern | Mitigation |
| --- | --- | --- |
| Outdated information | Tuition rates, deadlines, or requirements may change after scraping | Timestamp all data; add disclaimer "Information current as of [scrape date]"; recommend verifying critical decisions with admissions office |
| Incorrect academic advice | Students may rely on chatbot for enrollment decisions | Explicit disclaimers; refusal on ambiguous queries; always cite source page for verification; recommend speaking with an advisor |
| Bias in retrieval | Some programs may be over-represented due to more web content | Evaluate retrieval coverage across all categories; ensure directory and tuition pages are weighted appropriately |
| Accessibility | Chatbot must serve all students including those with disabilities | Streamlit supports screen readers; text-based responses are inherently accessible; no image-only answers |

# 11. GitHub Repository

Repository URL: https://github.com/rmakala38838/uc-rag-chatbot

Repository setup includes:

Branch protection on main (requires pull request reviews)

Issues tab enabled for task tracking

Initial scaffolding committed: scraper.py, ingest.py, requirements.txt, .env.example, .gitignore, README.md

Sensitive credentials excluded via .gitignore (.env, scraped_data/, chroma_data/)

# 12. References

[1] Lewis, P., Perez, E., Piktus, A., et al. (2020). "Retrieval-Augmented Generation for Knowledge-Intensive NLP Tasks." Advances in Neural Information Processing Systems, 33.

[2] University of the Cumberlands. (2026). Official Website. https://www.ucumberlands.edu/

[3] Amazon Web Services. (2026). Amazon Bedrock — Foundation Models as a Service. AWS Documentation.

[4] Amazon Web Services. (2026). Amazon Titan Embeddings — Text Embedding Models. AWS Documentation.

[5] ChromaDB. (2026). Open-Source Embedding Database. https://docs.trychroma.com/

[6] Gao, L., et al. (2023). "Retrieval-Augmented Generation for Large Language Models: A Survey." arXiv preprint arXiv:2312.10997.